Project Proposal

Introduction

Name: Abhinav Thakur
Project Title: Unified Package Manager with Security Checks before Installation

1. Project Title

Unified Package Manager with Security Checks before Installation

2. Research Question

How a unified package manager enhances the process of searching and updating 3rd party applications across different package Managers (eg.winget,pip,npm), compared to checking individually

3. Description and Justification of Chosen Research Methodology

Description

For my project I am using Experimental Research Methodology, I’m going to take a step by step, experimental approach. I will be building the tool and will be putting into real-world scenarios, and measure how it performs compares to the current scenario that is updating applications using separate package managers individually.

Justification

Experimental research is suitable because I can directly measure how my unified package manager performs compared to checking individually. This approach provides clear results based on actual testing, checking whether my tool is truly more efficient and reliable for keeping apps updated.

4. Project Proposal

Overview

The proposed project aims to develop a Unified Package Manager with Security Checks before Installation, addressing the current state of package managers (e.g., npm, pip, apt) and the growing need for proactive security in software development. Current package managers often lack security mechanisms before installation, leaving systems vulnerable to supply chain attacks like recent npm supply chain attack on September 8, 2025 where attackers used a phishing campaign to compromise maintainer accounts for popular packages like chalk, debug, and ansi-styles, This project will create a package manager that performs automated security checks(Using Virus total Api) before installation, ensuring safer software deployment.

Objectives

- Design a unified package manager application with the support of at least 2 package managers.

- Implement Virus total api for security checks to detect vulnerabilities, malicious code, and outdated dependencies.

- Validate the system through testing and user feedback to ensure reliability and usability.

Scope

The project will focus on creating a prototype supporting at least three programming environments (Python, JavaScript, and Ruby). Security checks will leverage open-source vulnerability databases and static code analysis tools. The system will be tested on Linux and Windows environments, with potential extension to macOS.

Expected Outcomes

- A functional prototype of a unified package manager with integrated security checks.

- A report detailing performance metrics, user feedback, and recommendations for further development.

- Enhanced developer trust in package installation through transparent security measures.

Significance

This project addresses critical gaps in software security by reducing the risk of supply chain attacks and simplifying package management across ecosystems. It will benefit developers, system administrators, and organizations by providing a secure, efficient, and unified tool for software dependency management.

5. Project Timeline

The project will span 6 months, with tasks outlined in the Gantt Chart below. The timeline includes research, development, testing, and documentation phases.

Gantt Chart Description

Below is a textual representation of the Gantt Chart, which can be created in Microsoft Word or Excel using a table or chart tool. Each task is listed with its duration and timeline.

| Task Description | Month 1 | Month 2 | Month 3 | Month 4 | Month 5 | Month 6 |
| --- | --- | --- | --- | --- | --- | --- |
| Literature Review & Requirements | ███ |  |  |  |  |  |
| Prototype Design | ███ | ███ |  |  |  |  |
| Security Check Implementation |  | ███ | ███ |  |  |  |
| Cross-Platform Integration |  |  | ███ | ███ |  |  |
| Testing & Validation |  |  |  | ███ | ███ |  |
| User Feedback Collection |  |  |  |  | ███ |  |
| Documentation & Final Report |  |  |  |  | ███ | ███ |

Notes:

- Month 1: Conduct literature review on existing package managers and security vulnerabilities; define system requirements.

- Month 2-3: Design and develop the prototype, including core package management functionality and security check modules.

- Month 3-4: Integrate support for multiple programming environments (Python, JavaScript, Ruby).

- Month 4-5: Perform rigorous testing, including security vulnerability detection and performance benchmarking.

- Month 5-6: Collect user feedback through surveys and interviews; finalize documentation and project report.

- The Gantt Chart can be visualized in Word by creating a stacked bar chart or table, with each row representing a task and columns representing weeks or months.

6. References

- Common Vulnerabilities and Exposures (CVE). (2025). CVE Database. Retrieved from https://cve.mitre.org/

- Sonatype. (2023). State of the Software Supply Chain Report. Retrieved from https://www.sonatype.com/state-of-the-software-supply-chain

- npm. (2025). npm Documentation. Retrieved from https://docs.npmjs.com/

- PyPI. (2025). Python Package Index Documentation. Retrieved from https://pypi.org/

- Snyk. (2025). Snyk Vulnerability Database. Retrieved from https://snyk.io/vuln/